F# Tri-Objective Robust XAI for Medical Imaging

## Comprehensive Phase-Wise Implementation Checklist

---

## PHASE 1: PROJECT FOUNDATION & INFRASTRUCTURE

### 1.1 Environment Setup

- [ ] Create complete project directory structure (all folders from blueprint)

- [ ] Initialize Git repository with proper .gitignore

- [ ] Set up virtual environment (conda/venv)

- [ ] Create environment.yml with all dependencies

- [ ] Create requirements.txt with pinned versions

- [ ] Install all packages and verify compatibility

- [ ] Create pyproject.toml with package metadata

- [ ] Set up Docker environment

- [ ] Write Dockerfile with PyTorch CUDA support

- [ ] Test Docker build and run

- [ ] Document Docker usage in README

### 1.2 MLOps Infrastructure

- [ ] Initialize DVC for data versioning

- [ ] Run `dvc init`

- [ ] Configure DVC remote storage (S3/Google Drive/local)

- [ ] Create .dvcignore file

- [ ] Commit DVC configuration to Git

- [ ] Set up MLflow tracking server

- [ ] Install MLflow

- [ ] Configure backend storage (SQLite/PostgreSQL)

- [ ] Set artifact storage location

- [ ] Test MLflow UI accessibility

- [ ] Document MLflow setup in README

- [ ] Configure experiment tracking integration

- [ ] Create MLflow experiment naming convention

- [ ] Set up automatic parameter logging

- [ ] Configure artifact upload paths

### 1.3 Code Quality & CI/CD

- [ ] Set up pre-commit hooks

- [ ] Install pre-commit

- [ ] Create .pre-commit-config.yaml (black, mypy, flake8)

- [ ] Run `pre-commit install`

- [ ] Test pre-commit on sample files

- [ ] Configure GitHub Actions workflows

- [ ] Create .github/workflows/tests.yml (pytest runner)

- [ ] Create .github/workflows/lint.yml (code quality)

- [ ] Create .github/workflows/docs.yml (documentation build)

- [ ] Test CI pipeline with dummy commits

- [ ] Set up code coverage tracking

- [ ] Configure pytest-cov

- [ ] Set up Codecov integration (optional)

- [ ] Set coverage threshold (>80%)

### 1.4 Reproducibility Utilities

- [ ] Implement seed setting module (src/utils/reproducibility.py)

- [ ] Python random seed

- [ ] NumPy seed

- [ ] PyTorch seed (CPU + CUDA)

- [ ] CuDNN deterministic settings

- [ ] DataLoader worker seed function

- [ ] Test determinism with sample runs

- [ ] Create configuration management system

- [ ] Design YAML config structure (base + dataset + model + experiment)

- [ ] Implement config loading and merging

- [ ] Add config validation

- [ ] Create sample configs for all experiments

### 1.5 Documentation Foundation

- [ ] Write comprehensive README.md

- [ ] Project overview and objectives

- [ ] Installation instructions (conda/pip/Docker)

- [ ] Quick start guide

- [ ] Directory structure explanation

- [ ] Troubleshooting section

- [ ] Create CONTRIBUTING.md

- [ ] Create CODE_OF_CONDUCT.md

- [ ] Create LICENSE file

- [ ] Set up Sphinx documentation

- [ ] Install Sphinx and extensions

- [ ] Create docs/ structure

- [ ] Configure conf.py

- [ ] Write API documentation templates

- [ ] Create CITATION.cff for Zenodo archiving

### 1.6 Testing Infrastructure

- [ ] Create test directory structure

- [ ] Set up pytest configuration (pytest.ini or pyproject.toml)

- [ ] Create conftest.py with common fixtures

- [ ] Sample data fixtures

- [ ] Model fixtures

- [ ] Configuration fixtures

- [ ] Write setup validation tests (test_setup.py)

- [ ] Test imports

- [ ] Test CUDA availability

- [ ] Test data paths

**Phase 1 Completion Criteria:**

- ✓ All infrastructure tools installed and tested

- ✓ CI/CD pipeline runs successfully

- ✓ Documentation framework in place

- ✓ Reproducibility utilities validated

---

## PHASE 2: DATA PIPELINE & GOVERNANCE

### 2.1 Dataset Acquisition

- [ ] Download ISIC 2018 dataset

- [ ] Images and metadata

- [ ] Labels and splits

- [ ] Verify data integrity (checksums)

- [ ] Download ISIC 2019 dataset

- [ ] Download ISIC 2020 dataset

- [ ] Download Derm7pt dataset

- [ ] Download NIH ChestX-ray14 dataset

- [ ] Download PadChest dataset

- [ ] Organize raw data in data/raw/ structure

- [ ] Document data sources and licenses

### 2.2 DVC Data Tracking

- [ ] Track all raw datasets with DVC

- [ ] Run `dvc add data/raw/ISIC2018`

- [ ] Run `dvc add data/raw/ISIC2019`

- [ ] Run `dvc add data/raw/ISIC2020`

- [ ] Run `dvc add data/raw/Derm7pt`

- [ ] Run `dvc add data/raw/NIH_CXR`

- [ ] Run `dvc add data/raw/PadChest`

- [ ] Commit .dvc files to Git

- [ ] Push data to DVC remote storage

- [ ] Test data retrieval with `dvc pull`

### 2.3 Data Loaders Implementation

- [ ] Implement base_dataset.py (abstract base class)

- [ ] Define abstract methods

- [ ] Add type hints

- [ ] Write comprehensive docstrings

- [ ] Implement ISICDataset class

- [ ] Parse folder structure

- [ ] Load images and labels

- [ ] Implement train/val/test splits

- [ ] Compute class weights (inverse frequency)

- [ ] Handle class imbalance

- [ ] Add data validation checks

- [ ] Implement Derm7ptDataset class

- [ ] Parse 7-point checklist annotations

- [ ] Extract medical concept labels

- [ ] Handle missing annotations

- [ ] Implement ChestXRayDataset class (multi-label)

- [ ] Support both NIH and PadChest

- [ ] Create label harmonization mapping

- [ ] Handle multi-label format

- [ ] Compute per-class positive rates

- [ ] Implement data transforms (transforms.py)

- [ ] Training augmentations (Albumentations)

- [ ] Random resizing and cropping

- [ ] Color jittering

- [ ] Horizontal/vertical flips

- [ ] Rotation

- [ ] Normalization (ImageNet stats)

- [ ] Validation/test transforms (resize + normalize only)

- [ ] Medical-specific augmentations (careful with anatomical orientation)

### 2.4 Data Validation & Statistics

- [ ] Write data validation script (scripts/data/validate_data.py)

- [ ] Check for missing files

- [ ] Verify image formats and sizes

- [ ] Detect corrupted images

- [ ] Validate label distributions

- [ ] Check for class imbalance

- [ ] Generate validation report

- [ ] Generate data statistics document

- [ ] Total samples per dataset

- [ ] Class distributions (tables and plots)

- [ ] Image size statistics (min, max, mean, std)

- [ ] Missing data analysis

- [ ] Cross-site distribution comparison

- [ ] Create data exploration notebook (01_data_exploration.ipynb)

- [ ] Visualize sample images

- [ ] Plot class distributions

- [ ] Analyze image properties

- [ ] Visualize augmentations

### 2.5 Data Preprocessing Pipeline

- [ ] Implement preprocessing script (scripts/data/preprocess_data.py)

- [ ] Resize images to standard size (224×224 or 256×256)

- [ ] Convert to appropriate format (HDF5 for large datasets)

- [ ] Normalize intensities

- [ ] Save processed data

- [ ] Log preprocessing steps

- [ ] Create DVC pipeline (data/dvc.yaml)

- [ ] Define preprocessing stage

- [ ] Specify dependencies (raw data, scripts)

- [ ] Specify outputs (processed data)

- [ ] Add concept bank creation stage

- [ ] Run DVC pipeline: `dvc repro`

- [ ] Track processed data with DVC

- [ ] Run `dvc add data/processed/`

- [ ] Commit and push

### 2.6 Data Governance & Compliance

- [ ] Implement data governance module (src/datasets/data_governance.py)

- [ ] Data access logging

- [ ] Data provenance tracking

- [ ] Audit trail generation

- [ ] Compliance checks

- [ ] Create data governance documentation (docs/compliance/data_governance.md)

- [ ] Data sources and licenses

- [ ] Usage restrictions

- [ ] Privacy considerations

- [ ] GDPR/HIPAA compliance notes

- [ ] Document data lineage

- [ ] Track data transformations

- [ ] Record preprocessing steps

- [ ] Maintain version history

### 2.7 Unit Testing for Data

- [ ] Write tests for all dataset classes (tests/test_datasets.py)

- [ ] Test data loading

- [ ] Test batch generation

- [ ] Test augmentation pipeline

- [ ] Test label formats

- [ ] Test edge cases (empty datasets, missing files)

- [ ] Test data validation script

- [ ] Test preprocessing pipeline

- [ ] Run tests: `pytest tests/test_datasets.py -v`

- [ ] Verify test coverage for data modules

**Phase 2 Completion Criteria:**

- ✓ All datasets downloaded and DVC-tracked

- ✓ All data loaders implemented with tests

- ✓ Data validation report generated

- ✓ Preprocessing pipeline runs end-to-end

- ✓ Data governance documentation complete

---

## PHASE 3: MODEL ARCHITECTURE & BASELINE

### 3.1 Model Architecture Implementation

- [ ] Implement base_model.py (abstract base class)

- [ ] Define abstract methods (forward, get_feature_maps)

- [ ] Add type hints for all methods

- [ ] Write comprehensive docstrings

- [ ] Implement ResNet50Classifier

- [ ] Load pretrained weights (ImageNet)

- [ ] Modify final layer for number of classes

- [ ] Implement get_feature_maps() for multiple layers

- [ ] Add forward method with optional feature extraction

- [ ] Test on sample batch

- [ ] Implement EfficientNetB0Classifier

- [ ] Load pretrained weights

- [ ] Modify classifier head

- [ ] Implement feature extraction

- [ ] Test forward pass

- [ ] Implement ViTB16Classifier

- [ ] Load pretrained weights

- [ ] Modify classification head

- [ ] Implement attention rollout for explainability

- [ ] Test on sample batch

- [ ] Implement model registry (src/models/model_registry.py)

- [ ] Model versioning system

- [ ] Model metadata storage (architecture, hyperparameters)

- [ ] Model checkpoint management

### 3.2 Loss Functions - Task Loss

- [ ] Implement task_loss.py

- [ ] Cross-entropy loss with class weights

- [ ] Temperature scaling for calibration

- [ ] Multi-label BCE loss (for CXR)

- [ ] Focal loss option (for severe imbalance)

- [ ] Implement calibration_loss.py

- [ ] Temperature scaling module

- [ ] Focal loss implementation

- [ ] Label smoothing option

- [ ] Test loss functions

- [ ] Test gradient flow

- [ ] Test numerical stability

- [ ] Verify loss values on sample data

### 3.3 Baseline Training Infrastructure

- [ ] Implement base_trainer.py

- [ ] Training loop skeleton

- [ ] Validation loop

- [ ] Checkpoint saving/loading

- [ ] Early stopping logic

- [ ] Learning rate scheduling

- [ ] MLflow logging integration

- [ ] Implement baseline_trainer.py

- [ ] Standard training procedure

- [ ] Metric computation during training

- [ ] Progress logging

- [ ] Model saving at best validation

- [ ] Create training script (scripts/training/train_baseline.py)

- [ ] Argument parsing

- [ ] Config loading

- [ ] Seed setting

- [ ] Data loader creation

- [ ] Model instantiation

- [ ] Training loop invocation

- [ ] Result saving

### 3.4 Baseline Training - Dermoscopy

- [ ] Configure baseline experiment (configs/experiments/rq1_robustness/baseline.yaml)

- [ ] Model: ResNet-50

- [ ] Dataset: ISIC 2018

- [ ] Hyperparameters: lr, batch_size, epochs, optimizer

- [ ] Data augmentation settings

- [ ] Train baseline on ISIC 2018 (Seed 42)

- [ ] Run training script

- [ ] Monitor MLflow for metrics

- [ ] Save final checkpoint

- [ ] Log training curves

- [ ] Train baseline on ISIC 2018 (Seed 123)

- [ ] Train baseline on ISIC 2018 (Seed 456)

- [ ] Aggregate results across seeds

- [ ] Compute mean ± std for all metrics

- [ ] Generate summary table

- [ ] Plot training curves (mean + std band)

### 3.5 Baseline Evaluation - Dermoscopy

- [ ] Evaluate on ISIC 2018 test set

- [ ] Accuracy, AUROC (per-class + macro), F1, MCC

- [ ] Confusion matrix

- [ ] Per-class precision/recall

- [ ] Evaluate on ISIC 2019 (cross-site)

- [ ] Evaluate on ISIC 2020 (cross-site)

- [ ] Evaluate on Derm7pt (cross-site)

- [ ] Compute calibration metrics

- [ ] ECE, MCE, Brier score

- [ ] Generate reliability diagrams

- [ ] Compute bootstrap confidence intervals (95% CI)

- [ ] Save baseline results (results/metrics/rq1_robustness/baseline.csv)

### 3.6 Baseline Training - Chest X-Ray

- [ ] Configure baseline for multi-label task

- [ ] Train baseline on NIH ChestX-ray14 (3 seeds)

- [ ] Handle multi-label loss (BCE)

- [ ] Compute per-class metrics

- [ ] Evaluate on NIH test set

- [ ] Macro/micro AUROC

- [ ] Per-disease AUROC

- [ ] Hamming loss

- [ ] Evaluate on PadChest (cross-site)

- [ ] With label harmonization

- [ ] Compute cross-site AUROC drop

- [ ] Compute calibration for multi-label

- [ ] Save CXR baseline results

### 3.7 Subgroup & Fairness Analysis

- [ ] Implement fairness evaluation (src/evaluation/fairness.py)

- [ ] Demographic parity

- [ ] Equal opportunity

- [ ] Subgroup performance analysis

- [ ] Analyze baseline fairness (if demographic data available)

- [ ] Stratify by age group

- [ ] Stratify by sex

- [ ] Compute disparity metrics

- [ ] Stratify by disease class

- [ ] Per-class AUROC

- [ ] Identify underperforming classes

- [ ] Stratify by site (in-domain vs. cross-site)

- [ ] Compare performance drops

- [ ] Generate fairness report

### 3.8 Model Testing & Documentation

- [ ] Write unit tests for models (tests/test_models.py)

- [ ] Test forward pass

- [ ] Test output shapes

- [ ] Test feature extraction

- [ ] Test on different batch sizes

- [ ] Write unit tests for losses (tests/test_losses.py)

- [ ] Test loss computation

- [ ] Test gradient flow

- [ ] Test edge cases

- [ ] Generate API documentation

- [ ] Run `sphinx-apidoc -o docs/api src/`

- [ ] Build HTML docs: `sphinx-build -b html docs/ docs/_build/`

- [ ] Review generated documentation

- [ ] Create model config YAMLs for all architectures

- [ ] Document baseline training procedure in README

**Phase 3 Completion Criteria:**

- ✓ All model architectures implemented and tested

- ✓ Baseline trained on dermoscopy (3 seeds, AUROC ~85-88%)

- ✓ Baseline trained on CXR (3 seeds, macro AUROC ~78-82%)

- ✓ Comprehensive evaluation with fairness analysis

- ✓ All baseline results saved and documented

---

## PHASE 4: ADVERSARIAL ATTACKS & ROBUSTNESS

### 4.1 Attack Implementation

- [ ] Implement FGSM attack (src/attacks/fgsm.py)

- [ ] Single-step gradient-based attack

- [ ] Support for L∞ norm

- [ ] Perturbation clipping to [0, 1]

- [ ] Type hints and docstrings

- [ ] Implement PGD attack (src/attacks/pgd.py)

- [ ] Multi-step iterative attack

- [ ] Configurable steps and step size

- [ ] Random initialization option

- [ ] Early stopping option

- [ ] Implement C&W attack (src/attacks/cw.py)

- [ ] L2 norm attack

- [ ] Use foolbox wrapper or manual implementation

- [ ] Confidence parameter tuning

- [ ] Implement AutoAttack (src/attacks/auto_attack.py)

- [ ] Ensemble of strongest attacks (APGD-CE, APGD-DLR, FAB, Square)

- [ ] Use autoattack library

- [ ] Configure for medical imaging (appropriate ε values)

### 4.2 Attack Testing & Validation

- [ ] Write unit tests for attacks (tests/test_attacks.py)

- [ ] Verify perturbation norms (should be ≤ ε)

- [ ] Test clipping to valid range

- [ ] Test attack success (accuracy should drop)

- [ ] Test gradient masking detection

- [ ] Test attacks on dummy model

- [ ] Verify implementation correctness

- [ ] Check computational efficiency

- [ ] Run tests: `pytest tests/test_attacks.py -v`

### 4.3 Baseline Robustness Evaluation

- [ ] Evaluate baseline under FGSM

- [ ] ε = 2/255, 4/255, 8/255

- [ ] Dermoscopy: Test on ISIC 2018 test

- [ ] CXR: Test on NIH test

- [ ] Compute robust accuracy

- [ ] Evaluate baseline under PGD

- [ ] ε = 2/255, 4/255, 8/255

- [ ] Steps = 7, 10, 20

- [ ] Compute robust accuracy and AUROC

- [ ] Evaluate baseline under C&W

- [ ] L2 norm

- [ ] Various confidence levels

- [ ] Evaluate baseline under AutoAttack

- [ ] Standard ε values

- [ ] Most rigorous robustness test

- [ ] Aggregate robustness results (3 seeds)

- [ ] Mean ± std robust accuracy

- [ ] Attack success rates

- [ ] Compute 95% CI

- [ ] Expected observation: Baseline very vulnerable (~50-70pp drop under PGD)

### 4.4 Attack Transferability Study

- [ ] Train additional baseline (different architecture, e.g., EfficientNet)

- [ ] Generate adversarial examples on ResNet-50

- [ ] Test generated adversarials on EfficientNet

- [ ] Compute cross-model attack success rate

- [ ] Analyze transferability patterns

- [ ] Document findings in notebook (03_adversarial_examples.ipynb)

### 4.5 Adversarial Visualization

- [ ] Create adversarial examples notebook

- [ ] Generate adversarial samples

- [ ] Clean images

- [ ] Adversarial images

- [ ] Perturbations (amplified for visibility)

- [ ] Visualize decision boundaries (if applicable)

- [ ] Show prediction changes

- [ ] Document attack characteristics

**Phase 4 Completion Criteria:**

- ✓ All attacks implemented and tested

- ✓ Baseline robustness evaluated (all attacks, 3 seeds)

- ✓ Expected result: ~50-70pp accuracy drop under PGD ε=8/255

- ✓ Attack transferability analyzed

- ✓ Adversarial examples visualized

---

## PHASE 5: ADVERSARIAL TRAINING BASELINES

### 5.1 Adversarial Training Infrastructure

- [ ] Implement robust_loss.py

- [ ] TRADES loss formulation

- [ ] KL divergence between clean and adversarial predictions

- [ ] Configurable β parameter

- [ ] PGD attack integration in training loop

- [ ] Implement MART loss (optional, for ablation)

- [ ] Misclassification-aware adversarial training

- [ ] Weight robustness loss by misclassification

- [ ] Implement adversarial_trainer.py

- [ ] Adversarial training loop

- [ ] Generate adversarial examples on-the-fly

- [ ] Alternate clean and adversarial batches (optional)

- [ ] Track both clean and robust metrics

### 5.2 PGD Adversarial Training

- [ ] Configure PGD-AT experiment

- [ ] Use standard PGD loss (adversarial CE)

- [ ] Training PGD: ε=8/255, 7 steps

- [ ] Evaluation PGD: ε=8/255, 10 steps

- [ ] Train PGD-AT on ISIC 2018 (3 seeds)

- [ ] Monitor clean accuracy (expect slight drop)

- [ ] Monitor robust accuracy (expect significant improvement)

- [ ] Log to MLflow

- [ ] Evaluate PGD-AT

- [ ] Clean accuracy on all test sets

- [ ] Robust accuracy under all attacks

- [ ] Cross-site generalization (ISIC 2019, 2020, Derm7pt)

- [ ] **Critical test for RQ1**: Does PGD-AT improve cross-site? (Hypothesis: No)

- [ ] Compute statistical tests

- [ ] t-test: PGD-AT vs. Baseline (robustness)

- [ ] Effect size (Cohen's d)

- [ ] Save results (results/metrics/rq1_robustness/pgd_at.csv)

### 5.3 TRADES Training

- [ ] Configure TRADES experiment

- [ ] β parameter (initial: 6.0)

- [ ] Training PGD: ε=8/255, 7 steps

- [ ] KL divergence for robustness term

- [ ] Train TRADES on ISIC 2018 (3 seeds)

- [ ] Monitor clean vs. robust trade-off

- [ ] Compare to PGD-AT

- [ ] Evaluate TRADES

- [ ] Full evaluation protocol (clean, robust, cross-site, calibration)

- [ ] Compare TRADES vs. PGD-AT

- [ ] Clean accuracy comparison

- [ ] Robust accuracy comparison

- [ ] Trade-off curves (clean vs. robust)

- [ ] Select better baseline (likely TRADES) for tri-objective

### 5.4 Hyperparameter Optimization for TRADES

- [ ] Implement HPO trainer (src/training/hpo_trainer.py)

- [ ] Integrate Optuna

- [ ] Define objective function (weighted metric)

- [ ] Implement pruning strategy

- [ ] Define HPO search space

- [ ] β ∈ [3.0, 10.0]

- [ ] ε ∈ {4/255, 6/255, 8/255}

- [ ] Learning rate ∈ [1e-4, 1e-3]

- [ ] Run HPO study

- [ ] 50 trials

- [ ] Median pruner (min_trials=10)

- [ ] Objective: 0.4×robust_acc + 0.3×clean_acc + 0.3×cross_site_AUROC

- [ ] Analyze HPO results

- [ ] Best hyperparameters

- [ ] Hyperparameter importance

- [ ] Trade-off visualization

- [ ] Save Optuna study

- [ ] `study.trials_dataframe().to_csv('results/hpo/trades_study.csv')`

- [ ] Retrain TRADES with optimal hyperparameters (3 seeds)

### 5.5 Confirmation of RQ1 Orthogonality

- [ ] Compare adversarial training baselines to standard baseline

- [ ] **Robustness**: PGD-AT and TRADES should improve significantly

- [ ] **Cross-site generalization**: PGD-AT and TRADES should NOT improve (or minimal)

- [ ] Generate comparison table

- [ ] Baseline vs. PGD-AT vs. TRADES

- [ ] Clean accuracy, robust accuracy, cross-site AUROC drop

- [ ] Statistical tests (p-values, effect sizes)

- [ ] Document orthogonality finding

- [ ] Adversarial training improves robustness ✓

- [ ] Adversarial training does NOT improve generalization ✗

- [ ] Motivates need for tri-objective approach

**Phase 5 Completion Criteria:**

- ✓ PGD-AT and TRADES implemented and trained (3 seeds each)

- ✓ TRADES hyperparameters optimized via Optuna

- ✓ Robust accuracy improved by ~35-40pp over baseline

- ✓ Clean accuracy maintained (≤5pp drop)

- ✓ Cross-site generalization unchanged (confirms orthogonality)

- ✓ RQ1 setup validated: Need joint optimization

---

## PHASE 6: EXPLAINABILITY IMPLEMENTATION

### 6.1 Grad-CAM Implementation

- [ ] Implement Grad-CAM (src/xai/gradcam.py)

- [ ] Forward hook registration

- [ ] Backward hook for gradients

- [ ] Gradient-weighted activation maps

- [ ] Support for multiple target layers

- [ ] Batch-efficient implementation

- [ ] ReLU on final heatmap

- [ ] Resize heatmap to input size

- [ ] Test Grad-CAM on sample images

- [ ] Verify heatmap generation

- [ ] Test on different layers

- [ ] Visualize results

- [ ] Implement attention rollout for ViT (optional)

- [ ] For ViT architecture

- [ ] Aggregate attention maps across layers

### 6.2 Explanation Stability Metrics

- [ ] Implement stability_metrics.py

- [ ] SSIM (Structural Similarity Index)

- [ ] Use pytorch-msssim or manual implementation

- [ ] Window size: 11

- [ ] Data range: 1.0

- [ ] Multi-Scale SSIM (MS-SSIM) option

- [ ] Rank correlation (Spearman ρ)

- [ ] Flatten heatmaps

- [ ] Rank pixels by attribution

- [ ] Compute correlation

- [ ] L2 distance (normalized)

- [ ] Test stability metrics on sample heatmaps

- [ ] Test with identical heatmaps (should be 1.0)

- [ ] Test with different heatmaps (should be < 1.0)

- [ ] Test numerical stability

### 6.3 Faithfulness Metrics

- [ ] Implement faithfulness.py

- [ ] Deletion curve implementation

- [ ] Rank pixels by attribution (descending)

- [ ] Iteratively delete top-k pixels

- [ ] Recompute prediction score

- [ ] Plot score vs. percentage deleted

- [ ] Insertion curve implementation

- [ ] Start with blank (mean) image

- [ ] Iteratively insert top-k pixels

- [ ] Recompute prediction score

- [ ] Plot score vs. percentage inserted

- [ ] Compute AUC for both curves

- [ ] Pointing game (if ground-truth masks available)

- [ ] Check if max attribution inside mask

- [ ] Compute hit rate

- [ ] Test faithfulness metrics on baseline models

### 6.4 Baseline Explanation Quality

- [ ] Evaluate baseline Grad-CAM quality

- [ ] Generate clean heatmaps

- [ ] Generate adversarial heatmaps (FGSM ε=2/255)

- [ ] Compute stability metrics (SSIM, rank correlation, L2)

- [ ] Expected observation: Low stability (SSIM ~0.55-0.60)

- [ ] Evaluate faithfulness

- [ ] Deletion AUC

- [ ] Insertion AUC

- [ ] Pointing game (if applicable)

- [ ] Visualize baseline explanations

- [ ] Side-by-side: Clean vs. adversarial heatmaps

- [ ] Overlay on original images

- [ ] Document instability in notebook (04_explanation_visualization.ipynb)

### 6.5 Concept Bank Creation

- [ ] Curate dermoscopy concept datasets

- [ ] **Artifact concepts**: Ruler, hair, ink marks, black borders

- [ ] Manually extract 50-100 patches per concept

- [ ] Ensure diverse examples

- [ ] **Medical concepts**: Asymmetry, pigment network, blue-white veil, etc.

- [ ] Use Derm7pt annotations

- [ ] Extract regions with concept present

- [ ] Aim for 100+ examples per concept

- [ ] **Random concept**: Random patches for CAV training baseline

- [ ] Curate chest X-ray concept datasets

- [ ] **Artifact concepts**: Text overlay, borders, blank regions, patient markers

- [ ] Heuristic extraction (corner crops for text)

- [ ] Manual curation

- [ ] **Medical concepts**: Lung opacity, cardiac silhouette, rib shadows

- [ ] Anatomy-based crops

- [ ] Use bounding boxes if available

- [ ] **Random concept**: Random patches

- [ ] Organize concepts in data/concepts/ structure

- [ ] data/concepts/dermoscopy/medical/

- [ ] data/concepts/dermoscopy/artifacts/

- [ ] data/concepts/chest_xray/medical/

- [ ] data/concepts/chest_xray/artifacts/

- [ ] DVC track concepts: `dvc add data/concepts/`

### 6.6 TCAV Implementation

- [ ] Implement concept_bank.py

- [ ] Load concept datasets

- [ ] Manage CAVs (load/save)

- [ ] Concept dataset preprocessing

- [ ] Implement tcav.py

- [ ] Extract activations for concept examples

- [ ] Forward pass through model

- [ ] Extract from target layer (e.g., layer4 for ResNet)

- [ ] Global average pooling

- [ ] Train Concept Activation Vector (CAV)

- [ ] Linear SVM: concept vs. random

- [ ] Extract normal vector as CAV

- [ ] Normalize to unit vector

- [ ] Compute TCAV score

- [ ] Directional derivatives: ∇h·v_c

- [ ] Count positive derivatives

- [ ] TCAV = % positive

- [ ] Support multi-layer TCAV

- [ ] Precompute all CAVs

- [ ] For each concept, train CAV

- [ ] Save as .pt files

- [ ] Verify CAV quality (train accuracy >0.7)

### 6.7 Baseline TCAV Evaluation

- [ ] Measure baseline reliance on concepts

- [ ] Artifact TCAV scores per concept (ruler, hair, ink, borders)

- [ ] Medical TCAV scores per concept

- [ ] Compute mean ± std across concepts

- [ ] Expected: Artifact ~0.40-0.50, Medical ~0.55-0.65

- [ ] Analyze multi-layer concept activation

- [ ] TCAV at layer2, layer3, layer4

- [ ] Track concept emergence across depth

- [ ] Generate TCAV visualization

- [ ] Bar charts: Medical vs. Artifact

- [ ] Per-concept scores

- [ ] Statistical comparison

- [ ] Document baseline concept reliance

- [ ] High artifact reliance = Problem

- [ ] Motivates concept regularization (RQ2)

### 6.8 Representation Analysis

- [ ] Implement representation_analysis.py

- [ ] Centered Kernel Alignment (CKA)

- [ ] Linear CKA implementation

- [ ] RBF kernel option

- [ ] Compute similarity between feature representations

- [ ] SVCCA (optional)

- [ ] Use for domain gap analysis

- [ ] Measure domain gap (source vs. target features)

- [ ] Extract features from in-domain test set

- [ ] Extract features from cross-site test set

- [ ] Compute CKA similarity

- [ ] Lower similarity = larger domain gap

**Phase 6 Completion Criteria:**

- ✓ Grad-CAM implemented and tested

- ✓ Stability and faithfulness metrics implemented

- ✓ Baseline explanations unstable (SSIM ~0.55-0.60)

- ✓ Concept bank created (artifacts + medical concepts)

- ✓ TCAV implemented and CAVs precomputed

- ✓ Baseline shows artifact reliance (confirms need for RQ2)

- ✓ CKA implemented for domain gap analysis

---

## PHASE 7: TRI-OBJECTIVE LOSS & TRAINING

### 7.1 Explanation Loss Implementation

- [ ] Implement explanation_loss.py

- [ ] **L_stab: SSIM-based stability loss**

- [ ] Generate clean heatmap (Grad-CAM on clean image)

- [ ] Generate adversarial perturbation (FGSM ε=2/255)

- [ ] Generate adversarial heatmap (Grad-CAM on perturbed image)

- [ ] Compute SSIM between clean and adversarial heatmaps

- [ ] Loss = 1 - SSIM

- [ ] **L_concept: TCAV-based regularization**

- [ ] Extract feature activations (global avg pool)

- [ ] For each artifact CAV: Compute directional derivative

- [ ] Penalty: max(0, TCAV_artifact - τ)

- [ ] For each medical CAV: Compute directional derivative

- [ ] Reward: -λ_med × max(0, τ_med - TCAV_medical)

- [ ] Aggregate across concepts

- [ ] **Combined L_expl = L_stab + γ × L_concept**

- [ ] Efficient batch implementation

- [ ] Gradient flow verification

- [ ] Implement MS-SSIM option (for ablation)

- [ ] Test explanation loss

- [ ] Test on sample batch

- [ ] Verify differentiability

- [ ] Check computational overhead (~2× expected)

- [ ] Verify gradients backpropagate correctly

### 7.2 Tri-Objective Loss Integration

- [ ] Implement tri_objective.py

- [ ] Combine all three loss components

- [ ] **L_total = L_task + λ_rob × L_rob + λ_expl × L_expl**

- [ ] Configurable λ_rob and λ_expl

- [ ] Loss component logging (separate tracking)

- [ ] Gradient accumulation support (if needed)

- [ ] Test tri-objective loss end-to-end

- [ ] Forward pass with all components

- [ ] Backward pass

- [ ] Verify all loss terms contribute

- [ ] Check numerical stability

### 7.3 Tri-Objective Trainer

- [ ] Implement tri_objective_trainer.py

- [ ] Training loop with all three objectives

- [ ] Adversarial example generation (PGD, ε=8/255, 7 steps)

- [ ] Explanation loss computation (on smaller ε=2/255)

- [ ] Track all metrics separately:

- [ ] L_task, L_rob, L_expl, L_total

- [ ] Clean accuracy

- [ ] Robust accuracy (validation PGD)

- [ ] Explanation SSIM

- [ ] Artifact TCAV, Medical TCAV

- [ ] Validation every N epochs

- [ ] Checkpoint best model (by validation metric)

- [ ] Early stopping based on combined metric

- [ ] Create training script (scripts/training/train_tri_objective.py)

- [ ] Command-line arguments (config, seeds, λ values)

- [ ] MLflow logging integration

- [ ] Progress tracking

### 7.4 Hyperparameter Selection for Tri-Objective

- [ ] Initial hyperparameter values

- [ ] λ_rob = 0.3 (based on TRADES tuning)

- [ ] λ_expl = 0.1 (initial estimate)

- [ ] γ = 0.5 (TCAV weight within explanation loss)

- [ ] Optional: Hyperparameter optimization via Optuna

- [ ] Search space: λ_rob ∈ [0.1, 0.5], λ_expl ∈ [0.05, 0.2]

- [ ] Objective: Weighted (0.3×clean + 0.4×robust + 0.2×SSIM + 0.1×cross_site)

- [ ] 50 trials with pruning

- [ ] Select optimal hyperparameters

- [ ] Document hyperparameter selection rationale

### 7.5 Tri-Objective Training - Dermoscopy

- [ ] Configure tri-objective experiment

- [ ] configs/experiments/tri_objective.yaml

- [ ] Model: ResNet-50

- [ ] Dataset: ISIC 2018

- [ ] Optimal λ_rob and λ_expl

- [ ] Train tri-objective model (Seed 42)

- [ ] Run training script

- [ ] Monitor all loss components in MLflow

- [ ] Track clean/robust/SSIM/TCAV during training

- [ ] Save checkpoints

- [ ] Expected: 50-60 epochs for convergence

- [ ] Train tri-objective model (Seed 123)

- [ ] Train tri-objective model (Seed 456)

- [ ] Monitor convergence

- [ ] Plot training curves for all metrics

- [ ] Verify all objectives improving

- [ ] Check for conflicts between objectives

### 7.6 Tri-Objective Training - Chest X-Ray

- [ ] Adapt tri-objective for multi-label

- [ ] Multi-label task loss

- [ ] Same robustness and explanation losses

- [ ] Train tri-objective on NIH ChestX-ray14 (3 seeds)

- [ ] Monitor training

- [ ] Save checkpoints

### 7.7 Initial Tri-Objective Validation

- [ ] Quick evaluation during/after training

- [ ] Clean accuracy (expect: similar to baseline or slightly lower)

- [ ] Robust accuracy (expect: similar to TRADES)

- [ ] SSIM stability (expect: improved over baseline)

- [ ] Artifact TCAV (expect: decreased)

- [ ] Medical TCAV (expect: increased)

- [ ] Early observation of improvements

- [ ] Confirm all three objectives are being addressed

- [ ] Identify any issues before full evaluation

**Phase 7 Completion Criteria:**

- ✓ Explanation loss implemented and tested

- ✓ Tri-objective loss integrated

- ✓ Tri-objective trainer working end-to-end

- ✓ Tri-objective models trained (3 seeds × 2 datasets)

- ✓ Initial validation shows improvements on all objectives

- ✓ All training logged to MLflow

---

## PHASE 8: SELECTIVE PREDICTION

### 8.1 Confidence Scoring

- [ ] Implement confidence_scorer.py

- [ ] **Softmax maximum**: max(softmax(logits))

- [ ] **Predictive entropy**: H(p) = -Σ p_i log(p_i)

- [ ] **MC Dropout** (optional):

- [ ] Enable dropout at test time

- [ ] Multiple forward passes (T=10-20)

- [ ] Mean prediction and variance

- [ ] Confidence from prediction variance

- [ ] Temperature scaling (if calibration trained)

- [ ] Test confidence scorers on sample predictions

### 8.2 Stability Scoring

- [ ] Implement stability_scorer.py

- [ ] Generate explanation on clean image

- [ ] Generate small perturbation (FGSM ε=2/255)

- [ ] Generate explanation on perturbed image

- [ ] Compute SSIM between explanations

- [ ] Stability score = SSIM value

- [ ] Test stability scorer

- [ ] Verify computation efficiency

- [ ] Test on sample images

### 8.3 Selective Predictor

- [ ] Implement selective_predictor.py

- [ ] **Combined gating function**:

- [ ] Accept if (confidence > τ_conf) AND (stability > τ_stab)

- [ ] Reject otherwise

- [ ] Configurable thresholds

- [ ] Batch-efficient implementation

- [ ] Return acceptance mask and predictions

- [ ] Test selective predictor

- [ ] Test with different thresholds

- [ ] Verify gating logic

### 8.4 Threshold Tuning

- [ ] Implement threshold_tuner.py

- [ ] Automated grid search

- [ ] Search space:

- [ ] τ_conf ∈ [0.5, 0.95], step 0.05

- [ ] τ_stab ∈ [0.4, 0.9], step 0.05

- [ ] Objective: Maximize accuracy at target coverage (e.g., 90%)

- [ ] Alternative objective: Maximize coverage at target accuracy

- [ ] Return optimal thresholds

- [ ] Run threshold tuning on validation set

- [ ] For each model (baseline, TRADES, tri-objective)

- [ ] For each dataset (dermoscopy, CXR)

- [ ] Save optimal thresholds

- [ ] Save threshold configs

- [ ] configs/experiments/rq3_selective/thresholds.yaml

- [ ] Document threshold selection criteria

### 8.5 Selective Prediction Evaluation Metrics

- [ ] Implement selective_metrics.py

- [ ] **Coverage**: Fraction of samples accepted

- [ ] **Selective accuracy**: Accuracy on accepted samples

- [ ] **Risk on rejected**: Error rate on rejected samples

- [ ] **Selective risk**: 1 - selective accuracy

- [ ] **AURC**: Area Under Risk-Coverage curve

- [ ] Vary thresholds

- [ ] Plot coverage vs. risk

- [ ] Compute AUC (lower is better)

- [ ] **Improvement**: Selective acc - Overall acc

- [ ] **Calibration post-rejection**: ECE on accepted samples

- [ ] Test metric computation on sample data

**Phase 8 Completion Criteria:**

- ✓ Confidence and stability scorers implemented

- ✓ Selective predictor with combined gating

- ✓ Automated threshold tuner working

- ✓ Optimal thresholds found for all models

- ✓ Selective metrics implemented and tested

---

## PHASE 9: COMPREHENSIVE EVALUATION

### 9.1 Evaluation Infrastructure

- [ ] Implement comprehensive metrics module (src/evaluation/metrics.py)

- [ ] Classification metrics (accuracy, AUROC, F1, MCC, precision, recall)

- [ ] Multi-label metrics (Hamming loss, subset accuracy, LRAP)

- [ ] Per-class metrics

- [ ] Confusion matrix generation

- [ ] Implement calibration.py

- [ ] ECE, MCE computation

- [ ] Brier score

- [ ] Reliability diagram generation

- [ ] Calibration before/after rejection

- [ ] Implement statistical_tests.py

- [ ] Paired t-test

- [ ] Cohen's d effect size

- [ ] Bootstrap confidence intervals

- [ ] McNemar's test

- [ ] Result formatting and reporting

- [ ] Implement pareto_analysis.py

- [ ] Pareto frontier computation

- [ ] Dominated solution identification

- [ ] Knee point selection

- [ ] 2D Pareto plots

- [ ] Create master evaluation script (scripts/evaluation/evaluate_all.py)

- [ ] Evaluate all models

- [ ] On all test sets

- [ ] Compute all metrics

- [ ] Save results systematically

### 9.2 RQ1 Evaluation: Robustness & Generalization

- [ ] Evaluate ALL models on ALL metrics:

- [ ] Models: Baseline, PGD-AT, TRADES, Tri-Objective (3 seeds each)

- [ ] Datasets: ISIC 2018 test, ISIC 2019, ISIC 2020, Derm7pt, NIH test, PadChest

- [ ] **Task Performance**:

- [ ] Clean accuracy, AUROC (per-class + macro), F1, MCC

- [ ] Aggregate across 3 seeds (mean ± std, 95% CI)

- [ ] **Robustness Evaluation**:

- [ ] FGSM: ε ∈ {2/255, 4/255, 8/255}

- [ ] PGD: ε ∈ {2/255, 4/255, 8/255}, steps ∈ {7, 10, 20}

- [ ] C&W: L2 norm, various confidence

- [ ] AutoAttack: Standard ε

- [ ] Compute: Robust accuracy, robust AUROC, attack success rate

- [ ] Aggregate across 3 seeds

- [ ] **Cross-Site Generalization**:

- [ ] In-domain test AUROC (ISIC 2018 test)

- [ ] Cross-site AUROC (ISIC 2019, 2020, Derm7pt)

- [ ] Compute AUROC drop: Source AUROC - Target AUROC

- [ ] CKA domain gap analysis (feature similarity)

- [ ] Aggregate across 3 seeds

- [ ] **Calibration Analysis**:

- [ ] ECE, MCE, Brier score

- [ ] Reliability diagrams for all models

- [ ] Clean vs. adversarial calibration

- [ ] Aggregate across 3 seeds

- [ ] **Statistical Significance Tests**:

- [ ] Baseline vs. Tri-Objective (robustness)

- [ ] t-test, p-value, Cohen's d, 95% CI

- [ ] Baseline vs. Tri-Objective (cross-site generalization)

- [ ] t-test, p-value, Cohen's d, 95% CI

- [ ] PGD-AT vs. Tri-Objective (confirm tri-obj also generalizes)

- [ ] TRADES vs. Tri-Objective (all metrics)

- [ ] **Hypothesis Testing (RQ1)**:

- [ ] **H1a**: Tri-objective robust accuracy ≥ Baseline + 35pp

- [ ] Compute improvement, check significance (p<0.01)

- [ ] **H1b**: Tri-objective cross-site drop ≤ Baseline - 8pp

- [ ] Compute reduction, check significance (p<0.01)

- [ ] **H1c**: PGD-AT/TRADES does NOT improve cross-site

- [ ] Verify no significant improvement (p≥0.05)

- [ ] **Pareto Frontier Analysis**:

- [ ] Plot: Robust accuracy vs. Clean accuracy

- [ ] Plot: Robust accuracy vs. Cross-site AUROC drop

- [ ] Identify Pareto-optimal models

- [ ] Highlight tri-objective position

- [ ] **Generate RQ1 Results**:

- [ ] Table 1: Task performance (all models, all datasets)

- [ ] Table 2: Robustness (all models, all attacks)

- [ ] Table 3: Cross-site generalization (AUROC drops)

- [ ] Table 4: Calibration metrics

- [ ] Table 5: Statistical tests summary (p-values, effect sizes, CIs)

- [ ] Figure 1: Pareto frontier (robust vs. clean)

- [ ] Figure 2: Pareto frontier (robust vs. cross-site drop)

- [ ] Figure 3: Calibration (reliability diagrams)

### 9.3 RQ2 Evaluation: Explanation Quality

- [ ] Evaluate ALL models on explanation metrics:

- [ ] Models: Baseline, Tri-Objective (3 seeds each)

- [ ] Note: Can skip PGD-AT/TRADES explanation eval (focus on baseline vs. tri-obj)

- [ ] **Stability Metrics**:

- [ ] Generate clean and adversarial (FGSM ε=2/255) heatmaps

- [ ] SSIM between clean and adversarial

- [ ] Rank correlation (Spearman ρ)

- [ ] L2 distance (normalized)

- [ ] Aggregate across 3 seeds and test set

- [ ] **Concept Reliance (TCAV)**:

- [ ] Artifact TCAV per concept (ruler, hair, ink, borders)

- [ ] Medical TCAV per concept

- [ ] Mean artifact TCAV

- [ ] Mean medical TCAV

- [ ] TCAV ratio: Medical / Artifact

- [ ] Aggregate across 3 seeds

- [ ] **Multi-Layer TCAV Analysis**:

- [ ] Compute TCAV at layer2, layer3, layer4

- [ ] Track concept emergence across depth

- [ ] Compare baseline vs. tri-objective

- [ ] **Faithfulness Metrics**:

- [ ] Deletion AUC (lower is better)

- [ ] Insertion AUC (higher is better)

- [ ] Pointing game (if ground-truth masks available)

- [ ] Aggregate across 3 seeds

- [ ] **Qualitative Analysis**:

- [ ] Visualize heatmaps: Clean vs. Adversarial

- [ ] Visualize heatmaps: Baseline vs. Tri-Objective

- [ ] Side-by-side comparisons

- [ ] Highlight improvements in stability and grounding

- [ ] **Statistical Significance Tests**:

- [ ] Baseline vs. Tri-Objective (SSIM)

- [ ] t-test, p-value, Cohen's d, 95% CI

- [ ] Baseline vs. Tri-Objective (Artifact TCAV)

- [ ] t-test, p-value, Cohen's d, 95% CI

- [ ] Baseline vs. Tri-Objective (Medical TCAV)

- [ ] t-test, p-value, Cohen's d, 95% CI

- [ ] **Hypothesis Testing (RQ2)**:

- [ ] **H2a**: Tri-objective SSIM ≥ 0.75 (baseline ~0.60)

- [ ] Check mean SSIM, significance (p<0.01)

- [ ] **H2b**: Tri-objective Artifact TCAV ≤ 0.20 (baseline ~0.45)

- [ ] Check mean artifact TCAV, significance (p<0.01)

- [ ] **H2c**: Tri-objective Medical TCAV ≥ 0.68 (baseline ~0.58)

- [ ] Check mean medical TCAV, significance (p<0.01)

- [ ] **Generate RQ2 Results**:

- [ ] Table 6: Explanation stability (SSIM, rank corr, L2)

- [ ] Table 7: TCAV scores (artifact vs. medical, baseline vs. tri-obj)

- [ ] Table 8: Faithfulness metrics (deletion/insertion AUC)

- [ ] Table 9: Statistical tests for RQ2

- [ ] Figure 4: Heatmap comparison (clean vs. adv, baseline vs. tri-obj)

- [ ] Figure 5: TCAV bar charts (medical vs. artifact)

- [ ] Figure 6: Multi-layer TCAV evolution

### 9.4 RQ3 Evaluation: Selective Prediction

- [ ] Evaluate ALL models with selective prediction:

- [ ] Models: Baseline, PGD-AT, TRADES, Tri-Objective (3 seeds each)

- [ ] Datasets: In-domain and cross-site test sets

- [ ] **Coverage-Accuracy Analysis**:

- [ ] Use optimal thresholds from tuning

- [ ] Compute coverage (% accepted)

- [ ] Compute selective accuracy (acc on accepted)

- [ ] Compute overall accuracy (for comparison)

- [ ] Compute improvement: Selective - Overall

- [ ] **Risk Analysis**:

- [ ] Selective risk: 1 - selective accuracy

- [ ] Risk on rejected: Error rate on rejected samples

- [ ] Verify: Risk on rejected should be ≥3× risk on accepted

- [ ] **Coverage-Accuracy Curves**:

- [ ] Vary thresholds systematically

- [ ] Plot coverage vs. selective accuracy

- [ ] Compare all models on same plot

- [ ] Aggregate across 3 seeds (mean curve + std band)

- [ ] **Risk-Coverage Curves**:

- [ ] Plot coverage vs. selective risk

- [ ] Compute AURC (lower is better)

- [ ] Compare all models

- [ ] **Calibration Post-Rejection**:

- [ ] ECE on accepted samples only

- [ ] Compare to ECE on all samples

- [ ] Improvement: (ECE_all - ECE_accepted) / ECE_all

- [ ] Reliability diagrams post-rejection

- [ ] **Subgroup Analysis**:

- [ ] Stratify by disease class

- [ ] Per-class selective accuracy

- [ ] Per-class improvement

- [ ] Stratify by site (in-domain vs. cross-site)

- [ ] Test H3c: Benefit larger on cross-site?

- [ ] Stratify by difficulty (confidence quartiles)

- [ ] **Ablation: Gating Strategies**:

- [ ] Confidence-only gating

- [ ] Stability-only gating

- [ ] Combined gating (full method)

- [ ] Compare selective accuracy and coverage

- [ ] **Statistical Significance Tests**:

- [ ] Overall acc vs. Selective acc @ 90% coverage

- [ ] Paired t-test, p-value, Cohen's d, 95% CI

- [ ] Binomial test: Error rate rejected vs. accepted

- [ ] Compare tri-objective selective to other models

- [ ] **Hypothesis Testing (RQ3)**:

- [ ] **H3a**: Selective accuracy improves by ≥4pp @ 90% coverage

- [ ] Check improvement, significance (p<0.01)

- [ ] **H3b**: Error rate on rejected ≥3× error rate on accepted

- [ ] Check ratio, binomial test

- [ ] **H3c**: Cross-site benefit ≥ in-domain benefit

- [ ] Compare improvement magnitude

- [ ] **H3d**: ECE decreases after selective rejection

- [ ] Check ECE reduction, significance

- [ ] **Generate RQ3 Results**:

- [ ] Table 10: Selective prediction metrics (all models, 90% coverage)

- [ ] Table 11: Subgroup analysis (by class, by site)

- [ ] Table 12: Ablation (gating strategies)

- [ ] Table 13: Statistical tests for RQ3

- [ ] Figure 7: Coverage-accuracy curves (all models)

- [ ] Figure 8: Risk-coverage curves

- [ ] Figure 9: Calibration post-rejection (reliability diagrams)

### 9.5 Fairness Analysis

- [ ] Evaluate fairness metrics (if demographic data available)

- [ ] Stratify by age group (if available)

- [ ] Stratify by sex (if available)

- [ ] Stratify by other protected attributes

- [ ] **Fairness Metrics**:

- [ ] Demographic parity: |P(Ŷ=1|A=a) - P(Ŷ=1|A=b)|

- [ ] Equal opportunity: |P(Ŷ=1|Y=1,A=a) - P(Ŷ=1|Y=1,A=b)|

- [ ] Subgroup AUROC disparity: max(AUROC) - min(AUROC)

- [ ] **Per-Subgroup Performance**:

- [ ] Accuracy per subgroup

- [ ] AUROC per subgroup

- [ ] Calibration per subgroup

- [ ] **Compare Baseline vs. Tri-Objective**:

- [ ] Does tri-objective reduce disparity?

- [ ] Document any fairness improvements or regressions

- [ ] **Generate Fairness Results**:

- [ ] Table 14: Fairness metrics (all models)

- [ ] Figure 10: Subgroup AUROC comparison

### 9.6 Additional Analyses

- [ ] **Computational Cost Analysis**:

- [ ] Training time per epoch (baseline vs. tri-objective)

- [ ] Memory footprint during training

- [ ] Inference latency (forward pass time)

- [ ] Total training time and GPU hours

- [ ] Cost-benefit analysis

- [ ] Document in supplementary materials

- [ ] **Failure Mode Analysis**:

- [ ] Identify cases where tri-objective fails

- [ ] Analyze misclassified samples

- [ ] Common patterns in rejected cases

- [ ] Edge cases and limitations

- [ ] Qualitative examples

- [ ] **Cross-Architecture Validation** (if time permits):

- [ ] Evaluate tri-objective on EfficientNet-B0

- [ ] Evaluate tri-objective on ViT-B/16

- [ ] Compare to ResNet-50 results

- [ ] Verify method generalizes across architectures

**Phase 9 Completion Criteria:**

- ✓ All models evaluated on all metrics (task, robustness, cross-site, explanation, selective)

- ✓ All three RQs answered with statistical significance

- ✓ All hypotheses (H1a-H1c, H2a-H2c, H3a-H3d) tested

- ✓ Comprehensive results tables generated (14+ tables)

- ✓ Comprehensive figures generated (10+ figures)

- ✓ Statistical tests computed (p-values, effect sizes, CIs)

- ✓ Pareto frontiers analyzed

- ✓ Fairness and subgroup analyses complete

- ✓ Computational cost documented

---

## PHASE 10: ABLATION STUDY

### 10.1 Ablation Variants Definition

- [ ] Define all ablation configurations:

1. [ ] **Task Only**: L = L_task (baseline, already trained)

2. [ ] **Task + Rob (TRADES)**: L = L_task + λ_rob × L_rob (already trained)

3. [ ] **Task + Expl (SSIM only)**: L = L_task + λ_expl × L_stab

4. [ ] **Task + Expl (TCAV only)**: L = L_task + λ_expl × L_concept

5. [ ] **Task + Rob + SSIM**: L = L_task + λ_rob × L_rob + λ_expl × L_stab

6. [ ] **Task + Rob + TCAV**: L = L_task + λ_rob × L_rob + λ_expl × L_concept

7. [ ] **Full Tri-Objective**: L = L_task + λ_rob × L_rob + λ_expl × L_expl (already trained)

### 10.2 Ablation Training

- [ ] Create ablation configs (configs/experiments/ablation/)

- [ ] task_only.yaml (reference existing baseline)

- [ ] task_rob.yaml (reference existing TRADES)

- [ ] task_expl_ssim.yaml

- [ ] task_expl_tcav.yaml

- [ ] task_rob_ssim.yaml

- [ ] task_rob_tcav.yaml

- [ ] full.yaml (reference existing tri-objective)

- [ ] Train NEW ablation variants (3 seeds each):

- [ ] Task + Expl (SSIM only) on ISIC 2018 (3 seeds)

- [ ] Task + Expl (TCAV only) on ISIC 2018 (3 seeds)

- [ ] Task + Rob + SSIM on ISIC 2018 (3 seeds)

- [ ] Task + Rob + TCAV on ISIC 2018 (3 seeds)

- [ ] Note: Can reduce epochs (e.g., 30 instead of 50) if time constrained

- [ ] Log all ablation runs to MLflow

### 10.3 Ablation Evaluation

- [ ] Evaluate all ablation variants on all key metrics:

- [ ] Clean accuracy (ISIC 2018 test)

- [ ] Robust accuracy (PGD ε=8/255)

- [ ] Cross-site AUROC drop (mean across ISIC 2019/2020)

- [ ] Explanation SSIM

- [ ] Artifact TCAV

- [ ] Medical TCAV

- [ ] Aggregate across 3 seeds (mean ± std)

### 10.4 Ablation Analysis

- [ ] Create comprehensive ablation table

- [ ] Rows: All 7 variants

- [ ] Columns: All 6 metrics + Selective acc

- [ ] Highlight best per metric

- [ ] Show mean ± std

- [ ] **Component Contribution Analysis**:

- [ ] Robustness contribution: Compare Task vs. Task+Rob

- [ ] Explanation contribution: Compare Task vs. Task+Expl variants

- [ ] Full contribution: Compare Task+Rob vs. Full

- [ ] Quantify improvement per component

- [ ] **Synergy Analysis**:

- [ ] Is Full > (Task+Rob) + (Task+Expl)? (Superadditivity)

- [ ] Plot interaction effects

- [ ] Test for synergistic benefits

- [ ] **Mapping to RQs**:

- [ ] **RQ1 isolation**:

- [ ] Task+Rob improves robustness ✓ but NOT generalization ✗

- [ ] Full improves BOTH robustness ✓ AND generalization ✓

- [ ] **RQ2 isolation**:

- [ ] Task+Expl (SSIM) improves stability ✓

- [ ] Task+Expl (TCAV) reduces artifacts ✓

- [ ] Full maintains explanation quality under adversarial training ✓

### 10.5 Nested Ablation: Hyperparameter Sensitivity

- [ ] **Vary λ_rob** (fix λ_expl = 0.1):

- [ ] Train with λ_rob ∈ {0, 0.1, 0.3, 0.5} (1 seed each for efficiency)

- [ ] Evaluate: Clean acc, robust acc, cross-site drop

- [ ] Plot: Metrics vs. λ_rob

- [ ] Identify optimal trade-off

- [ ] **Vary λ_expl** (fix λ_rob = 0.3):

- [ ] Train with λ_expl ∈ {0, 0.05, 0.1, 0.2} (1 seed each)

- [ ] Evaluate: SSIM, Artifact TCAV, Medical TCAV, clean acc

- [ ] Plot: Metrics vs. λ_expl

- [ ] Identify optimal trade-off

- [ ] **Sensitivity Analysis**:

- [ ] Document robustness of method to hyperparameter choices

- [ ] Show performance is stable within reasonable ranges

- [ ] Justify selected hyperparameters

### 10.6 Ablation Results Generation

- [ ] Generate ablation table (Table 15)

- [ ] Generate component contribution figure (Figure 11)

- [ ] Generate hyperparameter sensitivity plots (Figure 12, 13)

- [ ] Write ablation analysis summary

- [ ] Map findings to dissertation Chapter 5.4

**Phase 10 Completion Criteria:**

- ✓ All ablation variants trained (4 new variants × 3 seeds)

- ✓ Component contributions isolated and quantified

- ✓ Synergy analysis complete

- ✓ Hyperparameter sensitivity analyzed

- ✓ Ablation results mapped to RQs

- ✓ Confirms tri-objective approach is necessary

---

## PHASE 11: CODE QUALITY & REPRODUCIBILITY

### 11.1 Code Review & Cleanup

- [ ] **Remove dead code**:

- [ ] Search for unused functions and classes

- [ ] Remove commented-out code blocks

- [ ] Remove debug print statements

- [ ] Clean up imports

- [ ] **Code formatting**:

- [ ] Run black on all Python files: `black src/ tests/ scripts/`

- [ ] Verify consistent style

- [ ] Fix any remaining formatting issues

- [ ] **Type checking**:

- [ ] Ensure type hints on ALL functions/methods

- [ ] Run mypy: `mypy src/`

- [ ] Fix all type errors

- [ ] Fix all type warnings (aim for 0 errors)

- [ ] **Linting**:

- [ ] Run pylint: `pylint src/`

- [ ] Address major issues (error and warning level)

- [ ] Aim for score >8.0/10

- [ ] Document any intentional suppressions

### 11.2 Documentation Enhancement

- [ ] **Docstrings**:

- [ ] Verify ALL classes have docstrings (Google style)

- [ ] Verify ALL public functions/methods have docstrings

- [ ] Include: Description, Args, Returns, Raises, Examples

- [ ] Use consistent formatting

- [ ] **Code comments**:

- [ ] Add comments for complex logic

- [ ] Explain non-obvious design decisions

- [ ] Document any workarounds or limitations

- [ ] **README updates**:

- [ ] Complete installation section

- [ ] Add prerequisites (GPU requirements, storage)

- [ ] Provide complete quick start example

- [ ] Add dataset preparation guide

- [ ] Include training command examples

- [ ] Add evaluation command examples

- [ ] Document expected results

- [ ] Expand troubleshooting section (common issues)

- [ ] Add FAQ section

- [ ] **API Documentation**:

- [ ] Regenerate Sphinx docs: `sphinx-build -b html docs/ docs/_build/`

- [ ] Review generated documentation

- [ ] Fix any broken links

- [ ] Add usage examples to docstrings

- [ ] Verify all modules documented

- [ ] **Tutorial Creation**:

- [ ] Create tutorial notebook: "Getting Started"

- [ ] Create tutorial notebook: "Training Custom Models"

- [ ] Create tutorial notebook: "Evaluating Models"

- [ ] Create tutorial notebook: "Interpreting Results"

### 11.3 Testing & Coverage

- [ ] **Run full test suite**:

- [ ] `pytest tests/ -v`

- [ ] Verify all tests pass

- [ ] Fix any failing tests

- [ ] **Test coverage**:

- [ ] Run with coverage: `pytest tests/ --cov=src --cov-report=html`

- [ ] Review coverage report (open htmlcov/index.html)

- [ ] Identify untested code

- [ ] Add tests for critical untested paths

- [ ] Aim for >80% coverage

- [ ] **Add missing tests**:

- [ ] Unit tests for any new modules

- [ ] Integration tests for full pipelines

- [ ] Edge case tests

- [ ] Error handling tests

- [ ] **Integration Testing**:

- [ ] Create end-to-end test (tests/integration/test_full_pipeline.py)

- [ ] Load data

- [ ] Train small model (few epochs)

- [ ] Evaluate

- [ ] Verify results are reasonable

- [ ] Create cross-site test (tests/integration/test_cross_site.py)

- [ ] Train on one site

- [ ] Evaluate on another

- [ ] Verify pipeline works

- [ ] **Run CI/CD pipeline**:

- [ ] Push to GitHub

- [ ] Verify GitHub Actions run successfully

- [ ] Fix any CI failures

- [ ] Ensure all checks pass (tests, lint, docs)

### 11.4 Reproducibility Validation

- [ ] **Determinism testing**:

- [ ] Run same experiment twice with same seed

- [ ] Compare outputs (should be identical or within numerical precision)

- [ ] Test on: Data loading, training, evaluation

- [ ] Document any non-deterministic components

- [ ] **Environment documentation**:

- [ ] Verify requirements.txt is complete and pinned

- [ ] Verify environment.yml is complete

- [ ] Document Python version (e.g., 3.10)

- [ ] Document CUDA version

- [ ] Document hardware requirements (GPU memory, etc.)

- [ ] **DVC validation**:

- [ ] Verify all data is DVC-tracked

- [ ] Test `dvc pull` on clean checkout

- [ ] Verify DVC pipeline can be reproduced: `dvc repro`

- [ ] Document DVC remote setup

- [ ] **MLflow validation**:

- [ ] Verify all experiments are logged

- [ ] Verify metrics are consistent with saved results

- [ ] Check artifact uploads (models, configs, plots)

- [ ] Document MLflow access and usage

- [ ] **Docker validation**:

- [ ] Build Docker image: `docker build -t dissertation-tri-objective:v1.0 .`

- [ ] Test Docker container:

- [ ] Run container

- [ ] Execute training script

- [ ] Verify results

- [ ] Document Docker usage in README

- [ ] Push to Docker registry (if applicable)

### 11.5 Reproducibility Documentation

- [ ] **Create REPRODUCIBILITY.md**:

- [ ] Step-by-step reproduction instructions

- [ ] Environment setup

- [ ] Data download and preparation

- [ ] Training commands (exact commands with seeds)

- [ ] Evaluation commands

- [ ] Expected results (with tolerances)

- [ ] Estimated computational requirements

- [ ] Troubleshooting common issues

- [ ] **Create scripts/reproduce_all.sh**:

- [ ] Automated script to reproduce all experiments

- [ ] Include all key experiments (baseline, TRADES, tri-objective)

- [ ] Document estimated runtime

- [ ] Test script on clean environment (if time permits)

### 11.6 Compliance & Ethics Documentation

- [ ] **Data Governance Documentation**:

- [ ] Document data sources and licenses

- [ ] Document data usage restrictions

- [ ] Document preprocessing steps

- [ ] Maintain data provenance records

- [ ] **Compliance Report**:

- [ ] Generate audit log summary

- [ ] Document data access patterns

- [ ] GDPR considerations document

- [ ] HIPAA considerations document

- [ ] De-identification procedures (if applicable)

- [ ] **Ethics Statement**:

- [ ] Data usage ethics

- [ ] Potential biases identified

- [ ] Fairness considerations

- [ ] Limitations and failure modes

- [ ] Responsible deployment recommendations

- [ ] Clinical validation requirements

- [ ] **Create docs/compliance/** folder:

- [ ] data_governance.md

- [ ] audit_procedures.md

- [ ] gdpr_hipaa.md

- [ ] ethics_statement.md

### 11.7 Version Control & Archiving

- [ ] **Final Git commits**:

- [ ] Commit all final code changes

- [ ] Commit all documentation updates

- [ ] Commit all results (or ensure DVC-tracked)

- [ ] Write meaningful commit messages

- [ ] **Create Git tag**:

- [ ] `git tag -a v1.0 -m "Dissertation submission version"`

- [ ] `git push origin v1.0`

- [ ] **GitHub repository setup**:

- [ ] Ensure repository is well-organized

- [ ] Update repository description

- [ ] Add relevant topics/tags

- [ ] Set up repository README (if different from main README)

- [ ] **Zenodo archiving**:

- [ ] Connect GitHub repository to Zenodo

- [ ] Create GitHub release (v1.0)

- [ ] Verify Zenodo archive created

- [ ] Obtain DOI

- [ ] Update CITATION.cff with DOI

- [ ] Add DOI badge to README

- [ ] **Backup verification**:

- [ ] Verify all data backed up (DVC remote)

- [ ] Verify all code on GitHub

- [ ] Verify MLflow data backed up

- [ ] Create local backup (external drive/cloud)

**Phase 11 Completion Criteria:**

- ✓ Code quality excellent (black formatted, mypy clean, pylint >8.0)

- ✓ Documentation comprehensive (README, API docs, tutorials)

- ✓ Test coverage >80%, all tests passing

- ✓ CI/CD pipeline green

- ✓ Reproducibility validated (determinism confirmed)

- ✓ Docker image built and tested

- ✓ Compliance documentation complete

- ✓ Ethics statement written

- ✓ Git tagged v1.0 and pushed

- ✓ Zenodo archive with DOI obtained

---

## PHASE 12: RESULTS SYNTHESIS & PUBLICATION PREP

### 12.1 Final Results Generation

- [ ] **Regenerate all results tables**:

- [ ] Run `scripts/results/generate_tables.py`

- [ ] Verify all numbers match MLflow logs

- [ ] Cross-check with evaluation outputs

- [ ] Ensure consistent formatting (decimal places, units)

- [ ] **Regenerate all plots**:

- [ ] Run `scripts/results/generate_plots.py`

- [ ] Verify plot quality and clarity

- [ ] Check axis labels, legends, titles

- [ ] Ensure consistent styling

- [ ] **Generate paper-ready figures**:

- [ ] Run `scripts/results/generate_paper_figures.py`

- [ ] All figures at 300 DPI minimum

- [ ] Save as PDF (vector format preferred)

- [ ] Follow publication style guidelines

- [ ] Include:

- [ ] Figure 1: System architecture diagram

- [ ] Figure 2: Tri-objective loss formulation

- [ ] Figure 3: Pareto frontier (robust vs. clean)

- [ ] Figure 4: Pareto frontier (robust vs. cross-site)

- [ ] Figure 5: Heatmap comparison (clean vs. adv, baseline vs. tri-obj)

- [ ] Figure 6: TCAV comparison (medical vs. artifact)

- [ ] Figure 7: Coverage-accuracy curves

- [ ] Figure 8: Calibration reliability diagrams

- [ ] Figure 9: Training curves (all objectives)

- [ ] Figure 10: Ablation analysis

- [ ] **Statistical analysis**:

- [ ] Run `scripts/results/statistical_analysis.py`

- [ ] Verify all p-values computed correctly

- [ ] Verify all effect sizes (Cohen's d)

- [ ] Verify all confidence intervals (95% CI)

- [ ] Generate statistical summary document

### 12.2 Results Verification & Cross-Checking

- [ ] **Verify hypothesis confirmation**:

- [ ] **RQ1 - H1a**: Robust accuracy improved ≥35pp? (Check: ✓/✗)

- [ ] **RQ1 - H1b**: Cross-site drop reduced ≥50%? (Check: ✓/✗)

- [ ] **RQ1 - H1c**: PGD-AT did NOT improve cross-site? (Check: ✓/✗)

- [ ] **RQ2 - H2a**: SSIM increased to ≥0.75? (Check: ✓/✗)

- [ ] **RQ2 - H2b**: Artifact TCAV decreased to ≤0.20? (Check: ✓/✗)

- [ ] **RQ2 - H2c**: Medical TCAV increased to ≥0.68? (Check: ✓/✗)

- [ ] **RQ3 - H3a**: Selective acc improved ≥4pp @ 90% coverage? (Check: ✓/✗)

- [ ] **RQ3 - H3b**: Risk on rejected ≥3× risk on accepted? (Check: ✓/✗)

- [ ] **RQ3 - H3c**: Cross-site benefit ≥ in-domain? (Check: ✓/✗)

- [ ] **RQ3 - H3d**: ECE decreased after rejection? (Check: ✓/✗)

- [ ] **Cross-reference with blueprint expectations**:

- [ ] Baseline AUROC ~85-88%? (Check: ✓/✗)

- [ ] Baseline robust accuracy drops ~50-70pp? (Check: ✓/✗)

- [ ] Tri-objective achieves all three objectives? (Check: ✓/✗)

- [ ] **Identify any unexpected findings**:

- [ ] Document surprises or deviations from hypotheses

- [ ] Investigate causes

- [ ] Prepare explanations for discussion

### 12.3 Executive Summary Creation

- [ ] **Write 2-3 page executive summary**:

- [ ] Project overview and objectives

- [ ] **RQ1 Findings**:

- [ ] Key results (robust acc improvement, cross-site improvement)

- [ ] Statistical significance

- [ ] Pareto analysis insights

- [ ] **RQ2 Findings**:

- [ ] Explanation stability improvements

- [ ] Concept grounding improvements

- [ ] Visual evidence (reference figures)

- [ ] **RQ3 Findings**:

- [ ] Selective prediction benefits

- [ ] Safety improvements

- [ ] Clinical implications

- [ ] **Ablation Insights**:

- [ ] Component contributions

- [ ] Synergies identified

- [ ] **Key Statistics**:

- [ ] All with p-values, effect sizes, confidence intervals

- [ ] **Limitations**:

- [ ] Computational cost

- [ ] Manual concept curation

- [ ] No real clinical validation

- [ ] **Future Work**:

- [ ] Extensions to 3D imaging

- [ ] Clinical validation study

- [ ] Automated concept discovery

### 12.4 Dissertation Chapter Mapping

- [ ] **Map results to Chapter 5 sections**:

- [ ] **Chapter 5.1 - RQ1 Results**:

- [ ] Tables: 1, 2, 3, 4, 5

- [ ] Figures: 1, 2, 3

- [ ] Key finding paragraphs drafted

- [ ] **Chapter 5.2 - RQ2 Results**:

- [ ] Tables: 6, 7, 8, 9

- [ ] Figures: 4, 5, 6

- [ ] Key finding paragraphs drafted

- [ ] **Chapter 5.3 - RQ3 Results**:

- [ ] Tables: 10, 11, 12, 13

- [ ] Figures: 7, 8, 9

- [ ] Key finding paragraphs drafted

- [ ] **Chapter 5.4 - Ablation Study**:

- [ ] Table: 15

- [ ] Figures: 11, 12, 13

- [ ] Analysis paragraphs drafted

- [ ] **Chapter 5.5 - Additional Analysis**:

- [ ] Fairness table: 14

- [ ] Fairness figure: 10

- [ ] Computational cost analysis

- [ ] Failure mode analysis

- [ ] **Prepare all figure captions**:

- [ ] Write descriptive caption for each figure

- [ ] Explain what reader should observe

- [ ] Reference in text appropriately

- [ ] **Prepare all table captions**:

- [ ] Write descriptive caption for each table

- [ ] Explain metrics and comparisons

- [ ] Highlight key findings

### 12.5 Publication Materials Preparation

- [ ] **Paper Draft Outline**:

- [ ] **Abstract** (250 words):

- [ ] Problem statement

- [ ] Proposed method (tri-objective)

- [ ] Key results (quantitative)

- [ ] Impact statement

- [ ] **1. Introduction**:

- [ ] Medical AI robustness challenges

- [ ] Explainability challenges

- [ ] Clinical deployment challenges

- [ ] Contributions (3 research questions)

- [ ] Paper organization

- [ ] **2. Related Work** (brief):

- [ ] Adversarial robustness in medical imaging

- [ ] Explainable AI for medical imaging

- [ ] Domain adaptation and generalization

- [ ] Selective prediction

- [ ] Gaps: No unified approach

- [ ] **3. Method**:

- [ ] Problem formulation

- [ ] Tri-objective loss (math + intuition)

- [ ] Training algorithm

- [ ] Selective prediction mechanism

- [ ] **4. Experiments**:

- [ ] Datasets (dermoscopy, CXR)

- [ ] Implementation details

- [ ] Baselines and ablations

- [ ] Evaluation metrics

- [ ] **5. Results**:

- [ ] RQ1: Robustness and generalization (with Pareto)

- [ ] RQ2: Explanation quality (with visualizations)

- [ ] RQ3: Selective prediction (with curves)

- [ ] Ablation study

- [ ] **6. Discussion**:

- [ ] Interpretation of findings

- [ ] Trade-offs (clean vs. robust vs. explainable)

- [ ] Clinical implications

- [ ] Limitations

- [ ] **7. Conclusion**:

- [ ] Summary of contributions

- [ ] Future work

- [ ] **References** (bibtex prepared)

- [ ] **Supplementary Materials**:

- [ ] Full hyperparameter tables

- [ ] Complete ablation results

- [ ] Additional visualizations (more heatmaps)

- [ ] Per-class performance breakdowns

- [ ] Computational cost details

- [ ] Code availability statement

- [ ] Data availability statement

- [ ] **Target Venue Identification**:

- [ ] **Primary: NeurIPS** (RQ1 focus - robustness + domain adaptation)

- [ ] **Secondary: MICCAI** (RQ2 focus - explainability)

- [ ] **Tertiary: TMI** (RQ3 focus - clinical deployment)

- [ ] Review submission guidelines

- [ ] Note formatting requirements

- [ ] Note page limits

### 12.6 Supplementary Analysis

- [ ] **Failure Mode Analysis**:

- [ ] Identify misclassified cases (both baseline and tri-objective)

- [ ] Analyze common characteristics:

- [ ] Image quality issues

- [ ] Rare disease presentations

- [ ] Ambiguous cases

- [ ] Out-of-distribution samples

- [ ] Visualize failure cases

- [ ] Document patterns

- [ ] Discuss in limitations

- [ ] **Computational Cost Analysis**:

- [ ] Training time comparison:

- [ ] Baseline: X hours

- [ ] TRADES: Y hours

- [ ] Tri-objective: Z hours (~2× baseline expected)

- [ ] Memory footprint:

- [ ] Peak GPU memory usage

- [ ] Compare across methods

- [ ] Inference latency:

- [ ] Forward pass time (milliseconds)

- [ ] Grad-CAM overhead

- [ ] Selective prediction overhead

- [ ] Cost-benefit analysis:

- [ ] Performance gain vs. computational cost

- [ ] Justify additional cost with improvements

- [ ] **Qualitative Analysis**:

- [ ] Select representative examples:

- [ ] Success cases (all three objectives)

- [ ] Failure cases

- [ ] Edge cases

- [ ] Create qualitative figure showing:

- [ ] Original images

- [ ] Baseline predictions and heatmaps

- [ ] Tri-objective predictions and heatmaps

- [ ] Adversarial examples and responses

- [ ] Provide detailed case analysis

### 12.7 Final Validation

- [ ] **Re-run one key experiment from scratch**:

- [ ] Select: Tri-objective, ResNet-50, ISIC 2018, seed=42

- [ ] Train from scratch (fresh initialization)

- [ ] Evaluate on all test sets

- [ ] Compare to logged results

- [ ] Verify within acceptable variance (e.g., ±1-2%)

- [ ] If discrepancy >2%, investigate and document

- [ ] **Peer review simulation** (self-review):

- [ ] Read through all results as if reviewer

- [ ] Check for logical flow

- [ ] Verify all claims are supported by data

- [ ] Identify weak points

- [ ] Prepare rebuttals/clarifications

**Phase 12 Completion Criteria:**

- ✓ All results tables and figures finalized (300 DPI PDFs)

- ✓ All hypotheses confirmed or refuted with evidence

- ✓ Executive summary complete (2-3 pages)

- ✓ Results mapped to dissertation chapters

- ✓ Paper draft outline complete with key results

- ✓ Supplementary materials prepared

- ✓ Failure mode and cost analyses complete

- ✓ Reproducibility validated via re-run

- ✓ All materials ready for dissertation writing

---

## PHASE 13: FINAL DELIVERABLES & SUBMISSION PREP

### 13.1 Final Checklist Review

- [ ] **Code & Repository**:

- [ ] All code committed to Git ✓

- [ ] All tests passing (>80% coverage) ✓

- [ ] Code quality excellent (black, mypy, pylint) ✓

- [ ] README comprehensive ✓

- [ ] API documentation built ✓

- [ ] CONTRIBUTING.md and CODE_OF_CONDUCT.md ✓

- [ ] Git tagged v1.0 ✓

- [ ] GitHub repository organized ✓

- [ ] **Data & Experiments**:

- [ ] All datasets DVC-tracked ✓

- [ ] All experiments logged to MLflow ✓

- [ ] All checkpoints saved ✓

- [ ] Reproducibility validated ✓

- [ ] DVC pipeline runs end-to-end ✓

- [ ] **Results & Analysis**:

- [ ] All results tables generated (14+ tables) ✓

- [ ] All plots generated (10+ figures, 300 DPI) ✓

- [ ] Statistical tests computed (p-values, effect sizes, CIs) ✓

- [ ] Pareto frontiers analyzed ✓

- [ ] Fairness/calibration/subgroup analyses complete ✓

- [ ] Ablation study complete ✓

- [ ] **Dissertation Materials**:

- [ ] All figures (300 DPI PDF) with captions ✓

- [ ] All tables (LaTeX format) ready to \input ✓

- [ ] Results summary document (2-3 pages) ✓

- [ ] Results mapped to Chapters 5.1-5.5 ✓

- [ ] Supplementary materials (Appendices A-F) ✓

- [ ] **Publication Prep**:

- [ ] Paper draft outline complete ✓

- [ ] Failure mode analysis ✓

- [ ] Computational cost analysis ✓

- [ ] Supplementary materials ✓

- [ ] **Compliance & Ethics**:

- [ ] Data provenance documented ✓

- [ ] Audit logs generated ✓

- [ ] GDPR/HIPAA considerations documented ✓

- [ ] Ethics statement written ✓

- [ ] Limitations clearly stated ✓

- [ ] **Archiving & Sharing**:

- [ ] GitHub repository public ✓

- [ ] Zenodo archive with DOI ✓

- [ ] Docker image built and pushed ✓

- [ ] CITATION.cff for proper citation ✓

### 13.2 Dissertation Writing Support

- [ ] **Create results/ folder for dissertation**:

- [ ] results/dissertation_figures/ (all 300 DPI PDFs)

- [ ] results/dissertation_tables/ (all LaTeX .tex files)

- [ ] results/dissertation_supplementary/ (appendix materials)

- [ ] **Create LaTeX templates** (optional, if not already provided):

- [ ] Table template with consistent formatting

- [ ] Figure template with captions

- [ ] Algorithm template for tri-objective pseudocode

- [ ] **Key paragraph drafts** (brief, to aid dissertation writing):

- [ ] RQ1 key findings paragraph (3-4 sentences)

- [ ] RQ2 key findings paragraph (3-4 sentences)

- [ ] RQ3 key findings paragraph (3-4 sentences)

- [ ] Methodology summary paragraph

- [ ] Limitations paragraph

- [ ] Future work paragraph

### 13.3 Presentation Materials (Optional, for defense)

- [ ] **Create presentation slides**:

- [ ] Title slide (project name, author, institution)

- [ ] Motivation (clinical AI challenges)

- [ ] Research questions (RQ1-3)

- [ ] Method overview (tri-objective loss)

- [ ] Key results (RQ1, RQ2, RQ3 - one slide each)

- [ ] Pareto frontier visualization

- [ ] Heatmap comparison

- [ ] Selective prediction curves

- [ ] Ablation study summary

- [ ] Contributions and impact

- [ ] Limitations and future work

- [ ] Conclusion

- [ ] Backup slides (additional details)

- [ ] **Prepare demo** (optional):

- [ ] Live demo notebook showing:

- [ ] Loading a model

- [ ] Making predictions

- [ ] Generating explanations

- [ ] Selective prediction in action

- [ ] Pre-record demo if live demo risky

### 13.4 Communication Materials

- [ ] **Create project website/landing page** (optional):

- [ ] GitHub Pages or similar

- [ ] Project overview

- [ ] Key results (figures)

- [ ] Links to code, paper, data

- [ ] Interactive visualizations (optional)

- [ ] **Prepare plain-language summary**:

- [ ] 1-page summary for non-experts

- [ ] Explain: Problem, approach, impact

- [ ] No jargon, accessible language

- [ ] Useful for outreach, blog posts, social media

### 13.5 Backup & Archival

- [ ] **Create multiple backups**:

- [ ] External hard drive backup

- [ ] Cloud storage backup (Google Drive, Dropbox, etc.)

- [ ] University storage backup (if available)

- [ ] Verify backups are complete and accessible

- [ ] **Archive all materials**:

- [ ] Codebase (GitHub + Zenodo)

- [ ] Data (DVC remote)

- [ ] Results (local + cloud)

- [ ] MLflow logs (exported)

- [ ] Dissertation draft and figures

- [ ] Presentation slides

- [ ] **Verify disaster recovery**:

- [ ] Can you restore everything from backups?

- [ ] Test on clean machine (if possible)

- [ ] Document recovery procedures

### 13.6 Final Checks Before Submission

- [ ] **Results accuracy**:

- [ ] Double-check all numbers in tables

- [ ] Verify figure labels and captions

- [ ] Cross-reference text mentions with actual values

- [ ] Check for typos in metric names

- [ ] **Consistency**:

- [ ] Terminology consistent throughout

- [ ] Notation consistent (e.g., AUROC vs. AUC-ROC)

- [ ] Abbreviations defined on first use

- [ ] Figure/table numbering consistent

- [ ] **Completeness**:

- [ ] All RQs addressed

- [ ] All hypotheses tested

- [ ] All claims supported by evidence

- [ ] No TODOs or FIXMEs remaining

- [ ] No placeholder text

- [ ] **Professional quality**:

- [ ] Figures publication-quality (300 DPI, clear, readable)

- [ ] Tables well-formatted (aligned, clear headers)

- [ ] Code clean and documented

- [ ] Documentation professional and complete

### 13.7 Submission Preparation

- [ ] **Organize submission folder**:

- [ ] submission/

- [ ] code/ (or link to GitHub)

- [ ] results/

- [ ] tables/ (all CSV and LaTeX)

- [ ] figures/ (all 300 DPI PDFs)

- [ ] statistical_tests/ (all p-values, CIs, effect sizes)

- [ ] documentation/

- [ ] README.md

- [ ] REPRODUCIBILITY.md

- [ ] API_documentation.pdf (Sphinx output)

- [ ] supplementary/

- [ ] hyperparameters.pdf

- [ ] ablation_full_results.pdf

- [ ] computational_cost.pdf

- [ ] compliance_report.pdf

- [ ] ethics_statement.pdf

- [ ] CITATION.cff

- [ ] LICENSE

- [ ] DOI badge (from Zenodo)

- [ ] **Prepare submission statement**:

- [ ] Brief cover letter / statement

- [ ] Declare: All work is original

- [ ] Declare: Code and data availability

- [ ] Declare: Ethical considerations addressed

- [ ] Declare: Reproducibility ensured

- [ ] **Final review**:

- [ ] Read through submission README

- [ ] Test example commands from README

- [ ] Verify all links work (GitHub, Zenodo, etc.)

- [ ] Spell check all documentation

- [ ] Grammar check all documentation

### 13.8 Post-Submission Tasks

- [ ] **Celebrate!** 🎉

- [ ] Take a break, you earned it

- [ ] **Document lessons learned**:

- [ ] What went well?

- [ ] What would you do differently?

- [ ] What were the biggest challenges?

- [ ] What tools/techniques were most useful?

- [ ] Create lessons_learned.md for future reference

- [ ] **Plan next steps**:

- [ ] Identify top priority for publication (NeurIPS/MICCAI/TMI)

- [ ] Plan timeline for paper writing and submission

- [ ] Identify potential collaborators

- [ ] Consider extensions (3D imaging, clinical validation, etc.)

- [ ] **Maintain repository**:

- [ ] Monitor for issues/questions

- [ ] Keep dependencies updated (security patches)

- [ ] Consider adding wiki pages

- [ ] Respond to community feedback

**Phase 13 Completion Criteria:**

- ✓ All final deliverables complete and organized

- ✓ Dissertation materials ready for writing

- ✓ Submission folder prepared with all artifacts

- ✓ Multiple backups verified

- ✓ All quality checks passed

- ✓ Ready for submission!

---

## APPENDIX: OPTIONAL ENHANCEMENTS

### A.1 Vision Transformer (ViT) Evaluation

- [ ] **Adapt for ViT architecture** (if time permits):

- [ ] Implement attention rollout (src/xai/attention_rollout.py)

- [ ] Modify tri-objective trainer for ViT

- [ ] Use lower learning rate (5e-5)

- [ ] Longer warmup period (10 epochs)

- [ ] **Train ViT-B/16 with tri-objective**:

- [ ] On ISIC 2018 (2-3 seeds, resource-intensive)

- [ ] Consider reducing epochs if time-constrained

- [ ] 60 epochs recommended, 30 minimum

- [ ] **Evaluate ViT**:

- [ ] All metrics (clean, robust, cross-site, explanation, selective)

- [ ] Compare to CNN architectures (ResNet-50, EfficientNet-B0)

- [ ] Analyze architectural differences

- [ ] **ViT-specific analysis**:

- [ ] Attention map stability

- [ ] Robustness characteristics (often slightly worse than CNNs)

- [ ] Training time comparison (3-4× slower expected)

- [ ] Representation similarity (CKA with CNNs)

- [ ] **Generate ViT results**:

- [ ] CNN vs. ViT comparison table

- [ ] Attention map visualizations

- [ ] Document architectural insights

**Note**: ViT is optional. Prioritize if time allows, otherwise focus on CNN results which are sufficient for A1+ grade.

### A.2 Additional Robustness Benchmarks

- [ ] **Implement additional attacks** (if time permits):

- [ ] DeepFool attack

- [ ] Projected Gradient Descent (PGD) with L2 norm

- [ ] Carlini-Wagner L∞ attack

- [ ] Elastic attack (medical imaging specific)

- [ ] **Certified robustness** (optional, advanced):

- [ ] Randomized smoothing

- [ ] Compute certified accuracy

- [ ] Compare empirical vs. certified robustness

- [ ] **Adversarial training variants** (for comparison):

- [ ] Fast Adversarial Training (FAT)

- [ ] Free Adversarial Training

- [ ] Compare training efficiency vs. robustness

**Note**: Additional attacks are optional. AutoAttack is sufficient for rigorous evaluation.

### A.3 Advanced Explanation Methods

- [ ] **Alternative explanation techniques** (optional):

- [ ] Integrated Gradients

- [ ] SmoothGrad

- [ ] GradCAM++

- [ ] Score-CAM (gradient-free)

- [ ] Layer-wise Relevance Propagation (LRP)

- [ ] **Compare explanation methods**:

- [ ] Stability across methods

- [ ] Faithfulness comparison

- [ ] Computational cost

- [ ] Identify most suitable for medical imaging

- [ ] **Explanation aggregation**:

- [ ] Ensemble multiple explanation methods

- [ ] Weighted combination

- [ ] Improved stability through averaging

**Note**: Grad-CAM is sufficient. Additional methods can be future work.

### A.4 Active Learning Integration

- [ ] **Selective prediction for active learning** (optional):

- [ ] Use rejection mechanism to identify uncertain samples

- [ ] Simulate active learning loop

- [ ] Measure labeling efficiency

- [ ] Show cost reduction vs. random sampling

- [ ] **Query strategies**:

- [ ] Uncertainty sampling (confidence-based)

- [ ] Explanation-based sampling (instability-based)

- [ ] Combined strategy

**Note**: This is future work material, excellent for publication extension.

### A.5 Federated Learning Extension

- [ ] **Cross-site federated training** (optional, advanced):

- [ ] Implement federated averaging

- [ ] Train across multiple sites (ISIC 2018, 2019, 2020)

- [ ] Privacy-preserving aggregation

- [ ] Compare to centralized tri-objective

- [ ] **Federated robustness**:

- [ ] Robust aggregation methods

- [ ] Byzantine-robust averaging

- [ ] Adversarial attacks in federated setting

**Note**: Federated learning is beyond scope, but excellent future work direction for publication.

### A.6 Clinical Validation Study

- [ ] **Retrospective validation** (optional, requires clinical collaboration):

- [ ] Collaborate with clinicians

- [ ] Prepare IRB application (if needed)

- [ ] Collect clinical feedback on explanations

- [ ] User study with dermatologists/radiologists

- [ ] **Clinical metrics**:

- [ ] Diagnostic accuracy improvement

- [ ] Time-to-diagnosis reduction

- [ ] Trust and adoption metrics

- [ ] Safety incident reduction

- [ ] **Deployment simulation**:

- [ ] Mock clinical workflow

- [ ] Selective prediction in action

- [ ] Alert system for rejected cases

- [ ] Clinician override mechanism

**Note**: Clinical validation is post-dissertation work, critical for real-world impact.

### A.7 Real-time Deployment

- [ ] **Model optimization for deployment** (optional):

- [ ] ONNX export for cross-platform inference

- [ ] TorchScript compilation

- [ ] Quantization (INT8) for edge devices

- [ ] Model pruning for efficiency

- [ ] **Web application** (optional demo):

- [ ] Flask/FastAPI backend

- [ ] Upload image → prediction + explanation + confidence

- [ ] Selective prediction visualization

- [ ] Interactive demo for stakeholders

- [ ] **Monitoring and logging**:

- [ ] Prediction logging

- [ ] Explanation stability tracking

- [ ] Drift detection

- [ ] Alert system for low confidence/stability

**Note**: Deployment is future work, but can create simple demo for presentation.

### A.8 Extended Datasets

- [ ] **Additional dermoscopy datasets** (if available):

- [ ] HAM10000 (larger, 7 classes)

- [ ] BCN20000 (Barcelona dataset)

- [ ] Additional validation sites

- [ ] **Additional CXR datasets**:

- [ ] MIMIC-CXR (larger, more diverse)

- [ ] CheXpert (Stanford, different distribution)

- [ ] COVID-19 datasets (timely application)

- [ ] **Other modalities** (future work):

- [ ] CT scans (3D, volumetric)

- [ ] MRI (multiple sequences)

- [ ] Histopathology (high resolution)

- [ ] Retinal fundus images

**Note**: ISIC + NIH/PadChest are sufficient. Additional datasets enhance generalizability claims.

---

## PROGRESS TRACKING

### Overall Project Status

- [ ] Phase 1: Foundation & Infrastructure (0/6 sub-phases)

- [ ] Phase 2: Data Pipeline & Governance (0/7 sub-phases)

- [ ] Phase 3: Model Architecture & Baseline (0/8 sub-phases)

- [ ] Phase 4: Adversarial Attacks & Robustness (0/5 sub-phases)

- [ ] Phase 5: Adversarial Training Baselines (0/5 sub-phases)

- [ ] Phase 6: Explainability Implementation (0/8 sub-phases)

- [ ] Phase 7: Tri-Objective Loss & Training (0/7 sub-phases)

- [ ] Phase 8: Selective Prediction (0/5 sub-phases)

- [ ] Phase 9: Comprehensive Evaluation (0/6 sub-phases)

- [ ] Phase 10: Ablation Study (0/6 sub-phases)

- [ ] Phase 11: Code Quality & Reproducibility (0/7 sub-phases)

- [ ] Phase 12: Results Synthesis & Publication Prep (0/7 sub-phases)

- [ ] Phase 13: Final Deliverables & Submission (0/8 sub-phases)

### Research Questions Status

- [ ] **RQ1**: Can adversarial robustness and cross-site generalization be jointly optimized?

- [ ] H1a: Robust accuracy ≥ Baseline + 35pp

- [ ] H1b: Cross-site drop ≤ Baseline - 8pp

- [ ] H1c: PGD-AT does NOT improve cross-site

- Status: ❓ Not Started / ⏳ In Progress / ✅ Completed

- [ ] **RQ2**: Does concept regularization produce stable and grounded explanations?

- [ ] H2a: SSIM ≥ 0.75

- [ ] H2b: Artifact TCAV ≤ 0.20

- [ ] H2c: Medical TCAV ≥ 0.68

- Status: ❓ Not Started / ⏳ In Progress / ✅ Completed

- [ ] **RQ3**: Can multi-signal gating enable safe selective prediction?

- [ ] H3a: Selective acc improves ≥4pp @ 90% coverage

- [ ] H3b: Risk on rejected ≥3× risk on accepted

- [ ] H3c: Cross-site benefit ≥ in-domain

- [ ] H3d: ECE decreases after rejection

- Status: ❓ Not Started / ⏳ In Progress / ✅ Completed

### Key Milestones

- [ ] Baseline trained and evaluated (Expected: Clean AUROC ~85-88%)

- [ ] Adversarial training baselines complete (Expected: Robust acc ~45%, cross-site unchanged)

- [ ] Tri-objective models trained (Expected: Robust acc ~47%, cross-site improved)

- [ ] All evaluations complete (RQ1, RQ2, RQ3)

- [ ] Ablation study complete (Component contributions isolated)

- [ ] Statistical tests complete (All p-values, effect sizes, CIs computed)

- [ ] All results visualized (14+ tables, 10+ figures)

- [ ] Reproducibility validated (Re-run matches logged results)

- [ ] Code quality verified (Tests pass, coverage >80%, CI green)

- [ ] Dissertation materials ready (All tables, figures, captions)

### Estimated Time Investment

- **Phase 1**: ~8-10 hours

- **Phase 2**: ~20-24 hours (including manual curation)

- **Phase 3**: ~24-30 hours (including training time)

- **Phase 4**: ~10-12 hours

- **Phase 5**: ~20-24 hours (including HPO and training)

- **Phase 6**: ~24-30 hours (concept curation is time-intensive)

- **Phase 7**: ~20-24 hours (including training time)

- **Phase 8**: ~10-12 hours

- **Phase 9**: ~30-40 hours (comprehensive evaluation)

- **Phase 10**: ~20-24 hours (including ablation training)

- **Phase 11**: ~16-20 hours (code quality and documentation)

- **Phase 12**: ~16-20 hours (results synthesis)

- **Phase 13**: ~10-12 hours (final checks and submission prep)

**Total Estimated Time**: ~220-280 hours

**Breakdown**:

- Coding & Implementation: ~80-100 hours

- Training (wall-clock, mostly automated): ~60-80 hours

- Evaluation & Analysis: ~40-50 hours

- Documentation & Writing: ~20-25 hours

- Quality Assurance: ~20-25 hours

**Timeline**: 20 days = 480 hours maximum (24h × 20)

- If working 8 hours/day: 160 hours available (TIGHT)

- If working 12 hours/day: 240 hours available (FEASIBLE)

- If working 14+ hours/day: 280+ hours available (COMFORTABLE)

**Recommendation**: Plan for 12-14 hour days to ensure completion with buffer time for unexpected issues.

---

## CRITICAL SUCCESS FACTORS

### Technical Requirements

✅ Tri-objective framework correctly implemented and working

✅ All three objectives (task, robustness, explanation) demonstrably optimized

✅ Statistical significance established (p<0.01) for all key comparisons

✅ Multi-seed experiments (n=3) with proper aggregation

✅ Comprehensive evaluation across multiple datasets and metrics

✅ Ablation study clearly demonstrates component value

### Reproducibility Requirements

✅ Fixed random seeds throughout codebase

✅ DVC data versioning complete

✅ MLflow experiment tracking comprehensive

✅ Docker environment reproducible

✅ CI/CD pipeline operational

✅ Unit tests with >80% coverage

✅ Documentation complete and clear

### Results Requirements

✅ All three research questions definitively answered

✅ All hypotheses tested with statistical rigor

✅ Results exceed baseline by meaningful margins (not just statistical significance)

✅ Pareto frontier analysis shows trade-offs

✅ Visualizations publication-quality (300 DPI)

✅ Tables comprehensive and well-formatted

### Publication-Grade Requirements

✅ Calibration analysis (ECE, reliability diagrams)

✅ Fairness analysis (subgroup disparities documented)

✅ Effect sizes reported (Cohen's d)

✅ Confidence intervals provided (95% CI)

✅ Pareto frontier analysis conducted

✅ Representation similarity analysis (CKA)

✅ Faithfulness metrics (deletion/insertion curves)

✅ Computational cost documented

### Clinical Readiness Requirements

✅ Data governance procedures documented

✅ Audit trails generated

✅ Compliance considerations addressed (GDPR/HIPAA)

✅ Ethics statement written

✅ Limitations clearly stated

✅ Failure modes analyzed

✅ Monitoring hooks implemented

---

## RISK MITIGATION

### High-Risk Items (Require Immediate Attention if Issues Arise)

1. **Training convergence issues**:

- Mitigation: Start with known hyperparameters, monitor closely, HPO if needed

- Contingency: Reduce model complexity or training epochs if time-constrained

2. **Computational resources**:

- Mitigation: Optimize batch sizes, use gradient accumulation, leverage university GPUs

- Contingency: Reduce number of seeds from 3 to 2, or reduce epochs

3. **Data availability/quality issues**:

- Mitigation: Download all datasets early, verify integrity immediately

- Contingency: Focus on dermoscopy only (3 ISIC datasets sufficient), skip CXR if necessary

4. **Concept bank curation time**:

- Mitigation: Start early, allocate dedicated time, use semi-automated tools

- Contingency: Reduce number of concepts, focus on most important (e.g., ruler, hair for artifacts)

5. **Implementation bugs/issues**:

- Mitigation: Test incrementally, write unit tests as you go, use debugger

- Contingency: Leverage existing implementations (foolbox for attacks, timm for models)

### Medium-Risk Items (Monitor and Address Proactively)

1. **Hypothesis not confirmed**:

- Mitigation: Run preliminary experiments early to validate approach

- Contingency: Adjust hypotheses based on findings, provide thorough analysis of why

2. **Statistical power issues**:

- Mitigation: Ensure sufficient test set size, use appropriate statistical tests

- Contingency: Use non-parametric tests, bootstrap methods if assumptions violated

3. **Code quality issues**:

- Mitigation: Write clean code from start, run linters regularly

- Contingency: Allocate extra time for refactoring before submission

4. **Documentation gaps**:

- Mitigation: Document as you code, update README regularly

- Contingency: Template documentation from similar projects

### Low-Risk Items (Address as Time Permits)

1. **ViT evaluation**:

- Note: Optional, nice-to-have but not essential

2. **Additional attack methods**:

- Note: AutoAttack is sufficient, extras are bonus

3. **Web demo**:

- Note: Cool but not required for grade

---

## FINAL NOTES

### Key Principles for Success

1. **Incremental Progress**: Complete one phase before moving to next

2. **Test Early, Test Often**: Catch issues early when they're easy to fix

3. **Document as You Go**: Don't save documentation for the end

4. **Automate Everything**: Scripts, tests, pipelines—automate to save time

5. **Reproducibility First**: Make every experiment reproducible from day one

6. **Statistical Rigor**: Always report mean ± std, p-values, effect sizes, CIs

7. **Publication Mindset**: Write code and documentation as if for publication

8. **Backup Religiously**: Multiple backups, test recovery procedures

### When to Ask for Help

- Technical issues that block progress >4 hours

- Statistical analysis uncertainties

- Interpretation of unexpected results

- Computational resource constraints

- Dataset access problems

- Dissertation structure questions

### Remember

This is not just an MSc dissertation—it's the foundation for:

- ✨ Top-tier publications (NeurIPS, MICCAI, TMI)

- ✨ PhD application portfolio

- ✨ Real-world clinical impact

- ✨ Open-source contribution to medical AI community

**Quality over speed. Rigor over shortcuts. Impact over complexity.**

**You have everything you need. Now execute with discipline and excellence.**

---

## VERSION HISTORY

- **v1.0** (Created: November 14, 2025): Initial comprehensive phase-wise checklist

- Status: Ready for execution

- Total Checklist Items: 800+

- Estimated Completion Time: 220-280 hours over 20 days

**Good luck! 🚀 Make it exceptional.**